## Slide 1: Local Campus Management System (LCMS)
Department of Computer Science
University of Engineering and Technology, KSK Campus Lahore
Group Members :
Areeba Amjad : 2021-SE-17
M. Saad Amjad : 2021-SE-32
Samiha Shahzad : 2021-SE-33
Supervised By :
Mr.Danish
Idea By :
Prof.Dr.Shahid Imran (CC)

## Slide 2: Introduction
LCMS is a web based app for users like clerk, admin , super-admin in our university.
Manages student and faculty data efficiently with parameters like session,department,campus and city
Facilitates seamless data upload/download via Excel files.
Aims to streamline administrative processes and enhance efficiency.
Enables efficient information retrieval for Campus Coordinator and administrative staff.

## Slide 3: Literature Review /Related Work
Related System | Weakness | Proposed Project Solution
GCU LMS | Managing only some attributes of students on LMS. | Should manage the data of all the student and faculty members.
UET LMS | Managing only data of students on LMS. | Should manage students and faculty data as well.
Habib University LMS | Instructors and students can communicate and enhace learning experience. | Allow user to store and retrieve the data within the university.
COMSATS University LMS | Managing the data of students like attendance and results. | We should have a proper platform that will manage the data of entire campus.
University of Education LMS | Does not store data of all entities of University. | It should manage the data of all entities in the university.

## Slide 4: Methodology
Requirement
Gathering
System Design and Architecture
Data Model Creation
Frontend Development
Backend Development
Integration and Testing
Deployment
User training and Documentation
Feedback Collection

## Slide 5: Deliverables
Tasks | Duration(days) | Start-End
Proposal and PPT | 30 days | 1st April - 30th April
Design document & specification | 30 days | 1st May - 31st May
Requirement Analysis | 30 days | 1st June - 30th June
Planning | 30 days | 1st July - 31st July
Design Prototype | 15 days | 1st August - 15th August
Databse Design | 45 days | 16th Aug - 31st October
Web Development | 90 days | 1st November - 28th Feb
Testing | 20 days | 1st March - 20th March
Deployment | 15 days | 21st March - 10th April

## Slide 6: Tools and Techniques
Tools and Techniques | Purpose
Figma | UI/UX
React.js | Frontend Development
Express.js , Node.js | Backend Development
MongoDB | Database
WPS Office/Latex | Documentation

## Slide 7: REFERENCES
GCU LMS: With the GCU LMS it becomes easier for the government college university to manage the data of students such as their grades, attendance, and course registration process. https://lms.gcu.edu.pk/auth
UET LMS: UET LMS provides its students with the facility to view their grades, attendance, dues and do course registration online in an organized form easily. It also provides its teachers with the facility to upload grades of students and to manage more different functionality related to students. https://lms.uet.edu.pk/web/login
Habib University LMS: Provides Virtual learning environment, classroom and courseware management platform. Here instructors and students can create, store, share, communicate and enhance the teaching and learning experience. https://www.hulms.habib.edu.pk/
COMSATs University LMS: VCOMSATS LMS is a tool for doing e-learning for students. It is a sophisticated E- Learning tool to provide students a professional educational experience integrated in a well known web interface. http://lms.vcomsats.edu.pk
University of Education LMS: The UE LMS powered by virtual university provides its students with the service to view its data online and to the teachers to update student’s data online. http://lms.ue.edu.pk/